FSOS / Murshidak

Wave 1 Regression Report — Critical Issues Fix

Follow-up to the Phase 2 Functional Validation Report · July 2026

# Result

All 4 Critical Issues: PASS

# Modified Files (8)

- apps/api/src/modules/users/users.controller.ts

- apps/api/src/modules/rie/excel-entity-provider.service.ts

- apps/api/src/modules/files/dataset-query.util.ts  (comment correction only)

- apps/api/src/modules/sgi/sgi.service.ts

- apps/web/src/lib/api/users.ts

- apps/web/src/app/(admin)/admin/users/page.tsx

- apps/web/src/app/(dashboard)/dashboard/customer-locations/page.tsx

- apps/web/src/app/(dashboard)/dashboard/team/page.tsx  (regression fix, see below)

# Screens Affected

- Admin › Users — Critical #1

- Customer Similarity, Heat Map, Route Planning, Geo Intelligence (New Customer + Customer Comparison), Visit Efficiency, Team Performance, Sales Growth (SGI) — every RIE-sourced screen, via the shared entity provider fix (Critical #2)

- Sales Growth Intelligence (SGI) — Critical #3

- Customer Locations — Critical #4

- Team (Company) — not a Critical Issue itself; touched only to fix a regression this wave introduced (below)

# Critical Issues — PASS/FAIL

| # | Issue | Fix | Result |
| --- | --- | --- | --- |
| 1 | Admin Users — Enable/Disable/Create/Update always failed for SUPER_ADMIN (companyId scoping bug) | users.controller.ts's four endpoints used the acting SUPER_ADMIN's own companyId (always null) instead of the target company. Now accepts an explicit companyId param, resolved via the same resolveCompanyScope helper list already used. | PASS |
| 2 | RIE hierarchy row-level filter failing open platform-wide | ExcelDatasetEntityProvider now resolves each user's allowed RouteIDs directly from canonical Routes/Employees data (RouteID→SalesRepID/SupervisorID/ManagerID→Employees.Email) and applies it additively to every RIE-sourced entity carrying a RouteID column — closes the gap for every RIE screen at once. | PASS |
| 3 | SGI — case-sensitive email mismatch hid situations from reps/supervisors | Lowercased at the single source (buildRepResolver) instead of patching each comparison site; also fixes a related latent mismatch in TARGET_BEHIND's actual-sales lookup. | PASS |
| 4 | Customer Locations — unscoped raw file browsing (no hierarchy filter) | Replaced the raw filesApi.searchRows lookup with the same RIE-backed, hierarchy-filtered geoIntelligenceApi.customers() endpoint new-customer already uses. | PASS |

# Test Cases Executed

No live app/database is available in this sandbox (same constraint as the Phase 2 audit) — verification is real typecheck against a working native pnpm install plus a full manual code trace of each fix, not click-through QA.

- Real typecheck (apps/api, apps/web) run before and after each fix on a native, fully-installed mirror (not the stub-based verification used in earlier migrations).

- Every remaining typecheck error traced individually to its root cause — either the still-ungenerated Prisma Client (a pre-existing, documented sandbox limitation, unrelated to this wave) or a file this wave never touched. Confirmed zero new errors introduced by the 4 fixes themselves.

- Code-level trace of each fix's logic against its call sites: users.controller.ts's 4 endpoints re-checked against resolveCompanyScope's existing behavior for COMPANY_ADMIN (unchanged) and SUPER_ADMIN (fixed); excel-entity-provider.service.ts's new route-resolution path traced against the canonical Routes/Employees schema fields (RouteID/SalesRepID/SupervisorID/ManagerID, EmployeeID/Email) confirmed present in the import templates; sgi.service.ts's lowercasing traced through every downstream read (repVotes, ownerRepEmail, repSupervisorMap, TARGET_BEHIND's reps lookup) to confirm no comparison was missed.

- Full-repository file-touch/modification-time check to confirm only the 8 files above were changed — no unrequested scope expansion.

# Regression Found and Fixed During This Wave

apps/web/src/app/(dashboard)/dashboard/team/page.tsx passed usersApi.create directly as a react-query mutation function. Adding an optional companyId parameter to usersApi.create (needed for Critical #1) broke react-query's inferred function type there. Caught by the post-fix typecheck pass, fixed by wrapping the call in an arrow function (the pattern already used at the other 3 usersApi.update/enable/disable call sites, which were unaffected). Re-verified clean afterward.

# Confirmation: No Behavior Changed Outside Intended Scope

- File-touch check confirms exactly 8 files modified — 7 for the 4 Critical fixes, 1 (team/page.tsx) for the regression those fixes caused and this report discloses above.

- apps/web typechecks with 0 errors (was 0 before this wave started).

- apps/api shows the same 66 pre-existing errors as the Stabilization Phase baseline — same count, same files, all traced to the ungenerated Prisma Client or code this wave never touched. No new errors.

- No UI redesign, no refactor, no new features, and no business logic changes beyond what each Critical fix required.