FSOS Implementation Kit v1.0

Part 1 — Coding Tasks Checklist

الهدف

تحويل محتوى FSOS Engineering Bible إلى خطة تنفيذ عملية قابلة للتطوير خطوة بخطوة، مع الحفاظ الكامل على المبادئ المعمارية وعدم اتخاذ أي قرارات خارج ما هو منصوص عليه في الدستور.

Phase 0 — Project Preparation

Backend

- إنشاء هيكل المشروع.

- إعداد بيئة التطوير.

- إعداد ملفات Environment.

- إعداد إدارة الإعدادات (Configuration).

- إعداد Logging.

- إعداد Error Handling.

- إعداد Dependency Injection.

- إعداد قاعدة البيانات.

- إعداد Migration Framework.

- إعداد Seed Data.

- إعداد Health Check.

Frontend

- إنشاء هيكل المشروع.

- إعداد Design System.

- إعداد Theme.

- إعداد RTL Support.

- إعداد Internationalization (i18n).

- إعداد Routing.

- إعداد State Management.

- إعداد API Client.

- إعداد Authentication Flow.

- إعداد Error Boundary.

Phase 1 — Foundation

Backend

- Authentication

- Authorization

- Multi-Tenant Middleware

- Tenant Resolution

- Company Isolation

- Role Management

- Permission Engine

- Feature Flags

- Audit Logging

- Request Tracking

Frontend

- Login

- Session Management

- Permission Guards

- Protected Routes

- Layout System

- Navigation

- Loading States

- Global Notifications

- Error Pages

Phase 2 — Core Platform

Backend

- Context Builder

- Rule Engine

- Decision Builder

- Response Builder

- Engine Runtime

- Engine Registry

- Repository Layer

- Cache Layer

- Event Bus

- AI Runtime

- Prompt Manager

- Observability

Frontend

- Shared Components

- Decision Card

- KPI Widgets

- Risk Card

- Opportunity Card

- Timeline

- Charts

- Tables

- Map Components

- Filters

- Export Components

Phase 3 — Visit Copilot (MVP)

Backend

- Visit API

- Visit Repository

- Visit Service

- Visit Engine

- Visit Rules

- Decision Generator

- AI Enhancement

- Response Mapping

- Unit Tests

- Integration Tests

Frontend

- Visit Dashboard

- Customer Summary

- Decision Panel

- Actions Panel

- Opportunities Panel

- Risks Panel

- Evidence Panel

- KPI Section

- AI Assistant Panel

- Loading States

- Error States

Phase 4 — Customer Intelligence

Backend

- Customer Engine

- Customer Rules

- Customer Decision

- Customer Insights

- Customer KPIs

Frontend

- Customer 360

- Customer Timeline

- Customer Opportunities

- Customer Risks

Phase 5 — Product Intelligence

Backend

- Product Engine

- Product Rules

- Recommendation Engine

- Product KPIs

Frontend

- Product Dashboard

- Product Opportunities

- Product Performance

Phase 6 — Collections

Backend

- Collection Engine

- Credit Rules

- Collection Decision

Frontend

- Collection Dashboard

- Aging

- Debt Summary

- Collection Actions

Phase 7 — Route & Territory

Backend

- Route Engine

- Territory Engine

- Geo Services

Frontend

- Route Screen

- Territory Screen

- Heat Maps

- Route Optimization View

Phase 8 — Analytics

Backend

- KPI Engine

- Forecast Engine

- Lost Sales Engine

- Cross Sell Engine

Frontend

- Analytics Dashboard

- Trends

- Comparisons

- Executive Reports

Phase 9 — Platform Completion

Backend

- Notifications

- Background Jobs

- Scheduler

- Reports

- Export

- Monitoring

- Performance Optimization

- Security Hardening

Frontend

- Settings

- User Management

- Company Settings

- Reports

- Administration

- Audit Viewer

Definition of Done

لا تعتبر أي مرحلة منتهية إلا إذا:

- جميع الـ APIs تعمل.

- جميع الـ Unit Tests ناجحة.

- جميع الـ Integration Tests ناجحة.

- لا توجد أخطاء معروفة (Critical).

- جميع الـ Business Rules مطبقة.

- الـ UI مطابق لـ Response Contract.

- لا يوجد أي خرق لـ Engineering Bible.

- تم توثيق التغييرات.

Golden Rules

- لا تبدأ المرحلة التالية قبل اكتمال الحالية.

- لا يتم تجاوز Architecture مهما كانت الأسباب.

- لا يتم تعديل Business Rules أثناء التنفيذ.

- أي قرار معماري جديد يتطلب مراجعة الـ Engineering Bible أولًا.

- الجودة أهم من سرعة كتابة الكود.

- جميع المخرجات يجب أن تكون قابلة للاختبار.

- أي Feature جديدة خارج النطاق تتطلب موافقة صريحة.